SYSTEM ANALYSIS AND DESIGN

Journal Peer Review Workflow System

Prepared by

• Youssef Yasser Ali Elsadany

• Ahmed Said Ahmed Zahra

• Thrwat Reda Ahmed Allam

•Ahmed Mohamed Abd Elaziz Allam

•Mohamed Ali Ahmed Zahra

# 1. Project Initiation

The Journal Peer Review Workflow System project was initiated to solve the problems caused by the journal's current manual methods for managing manuscript submissions and peer review. Manuscripts, reviewer invitations, and decisions are currently handled through e-mail and spreadsheets. These manual processes result in lost or delayed submissions, slow reviewer assignment, missed deadlines, inconsistent record keeping, and difficulties in tracking the status of each manuscript. The proposed system aims to improve efficiency, transparency, confidentiality, and decision-making throughout the review process.

## 1.1 Project Purpose

The purpose of the Journal Peer Review Workflow System is to develop an efficient computerized system that replaces the journal's current manual methods for managing the peer review process. The system aims to simplify the workflow from submission to final decision, reduce delays and errors, protect the confidentiality of authors and reviewers, and provide reliable information for editorial decision-making.

## 1.2 Project Objectives

The main objectives of the Journal Peer Review Workflow System are to:

- Allow authors to submit manuscripts and track their status online.

- Assign manuscripts to suitable reviewers quickly and manage reviewer invitations.

- Collect structured review reports and recommendations in one place.

- Support editors in making accept, revise, or reject decisions faster.

- Send automatic notifications and deadline reminders to authors, reviewers, and editors.

- Maintain a secure and accurate record of every manuscript, review, and decision.

- Generate accurate and useful reports for the editorial office.

- Reduce the time and effort required to manage the review process.

# System Request

| Element | Description |
| --- | --- |
| Project Sponsor | • The Editor-in-Chief. |
| Business Need | • The journal currently uses e-mail and spreadsheets to manage submissions and peer review. This causes lost or delayed submissions, slow reviewer assignment, missed deadlines, and difficulties in tracking manuscript status and generating reports. The journal needs a system to improve efficiency, transparency, and decision-making. |
| Business Requirements | • The system shall allow authors to register, submit manuscripts, and upload files. • The system shall allow editors to assign reviewers and track review progress. • The system shall allow reviewers to accept or decline invitations and submit review reports. • The system shall allow authors to view manuscript status and editorial decisions. • The system shall maintain accurate records of manuscripts, reviews, and decisions. |
| Business Value | • Reducing review turnaround time. • Improving the journal's quality and reputation. • Reducing costs. |
| Special Issues or Constraints | • Complete the project within 4 months. • Protect manuscript confidentiality and reviewer identities (blind review). • Daily database backup. • Support PDF/Word file uploads and e-mail notifications. |

# Feasibility Study

Feasibility Analysis is used to determine whether the proposed Journal Peer Review Workflow System is practical and achievable. It evaluates whether the system can be developed successfully and whether the journal has the necessary technical, financial, and organizational resources to implement and use it.

## Technical Feasibility

The Journal Peer Review Workflow System requires a skilled development team with the technical knowledge needed to design, develop, test, and maintain the system. The team should be able to work with the required programming technologies, database systems, and development tools.

A simple and user-friendly interface is required to help authors, reviewers, and editors perform their tasks easily, such as submitting manuscripts, assigning reviewers, submitting review reports, and recording editorial decisions.

The system will require suitable hardware and infrastructure, including a web server or cloud hosting, secure file storage for manuscripts, and an e-mail gateway for notifications. A reliable database will also be required to store and manage user, manuscript, review, and decision information.

The required software technologies, hardware components, and development tools are available and commonly used. Therefore, the system can be developed and operated using available technical resources.

Overall, the Journal Peer Review Workflow System is technically feasible because the required technologies, hardware, software, database, and technical skills are available to support the development and operation of the system.

## Economic Feasibility

### 1. Identify Costs & Benefits

Costs:

- Development Costs: Software development, cloud setup, secure file storage, and staff training.

- Operational Costs: Annual software updates, hosting, e-mail service fees, maintenance, and system administration.

Tangible Benefits:

- Savings in editorial staff time previously spent on handling e-mails and spreadsheets.

- Faster review turnaround, allowing more issues to be published on schedule.

- Savings from paperless operations and reduced duplicate handling.

- Savings from fewer lost submissions and fewer data errors.

Intangible Benefits:

- Higher satisfaction of authors and reviewers due to a clear, transparent process.

- Improved productivity and reduced workload for editors.

- Better and faster editorial decision-making.

- Enhanced journal reputation and data security.

### 2. Assign Values to Costs & Benefits

| Category | Item | Cost / Benefit |
| --- | --- | --- |
| Development Costs | Software | ($5,000) |
|  | Hardware / Cloud | ($1,500) |
|  | Training | ($700) |
|  | Total Development Cost | $7,200 |
| Operational Costs | Maintenance | ($900) |
|  | Hosting & Administration | ($1,300) |
|  | Total Operational Cost | $2,200 every year |
| Tangible Benefits | Saved editorial staff time | $3,500 |
|  | Faster review turnaround | $2,800 |
|  | Paperless | $1,200 |
|  | Fewer lost submissions / errors | $2,000 |
|  | Total Tangible Benefits | $9,500 every year |

### 3. Determine Cash Flow

| Category | Year 0 | Year 1 | Year 2 | Year 3 | Total |
| --- | --- | --- | --- | --- | --- |
| Total Benefit | $0 | $9,500 | $9,500 | $9,500 | $28,500 |
| Total Costs | $7,200 | $2,200 | $2,200 | $2,200 | $13,800 |
| Net Benefit | -$7,200 | $7,300 | $7,300 | $7,300 | $14,700 |
| Cumulative Net Cash Flow | -$7,200 | $100 | $7,400 | $14,700 | - |

### 4. Assess Project's Economic Value

A discount rate of 5% is used to calculate the present value (PV) of benefits and costs.

| Category | Year 0 | Year 1 | Year 2 | Year 3 | Total |
| --- | --- | --- | --- | --- | --- |
| Total Benefit | - | $9,500 | $9,500 | $9,500 | - |
| PV of total Benefit | - | $9,047.62 | $8,616.78 | $8,206.46 | $25,870.86 |
| Total Costs | $7,200 | $2,200 | $2,200 | $2,200 | - |
| PV of total Costs | $7,200.00 | $2,095.24 | $1,995.46 | $1,900.44 | $13,191.15 |

| Measure | Calculation | Result |
| --- | --- | --- |
| Return on Investment (ROI) | [(28,500 - 13,800) / 13,800] x 100 | 106.52 % |
| Break-Even Period (BEP) | 7200 / (7300 / 12) | 12 Months |
| Net Present Value (NPV) | 25,870.86 - 13,191.15 | $12,679.71 |

Since the NPV is positive ($12,679.71), the ROI is high, and the investment is recovered in about 12 months, the project is economically feasible.

## Organizational Feasibility

Senior Management (Editor-in-Chief):

- Will use the system to supervise the overall editorial process.

- Will monitor submission volumes and review turnaround times.

- Will review editorial reports to support journal policy decisions.

- Will identify bottlenecks and operational problems in the workflow.

Editors / Editorial Office:

- Will screen new submissions and assign them to suitable reviewers.

- Will track review progress and send reminders for late reviews.

- Will record editorial decisions (accept, revise, reject) and notify authors.

- Will reduce manual data entry and minimize tracking errors.

Reviewers:

- Will receive review invitations and accept or decline them online.

- Will access assigned manuscripts securely.

- Will submit review reports and recommendations through a structured form.

- Will see deadlines and receive automatic reminders.

Authors:

- Will submit manuscripts and supporting files online.

- Will track the status of their submissions at any time.

- Will receive reviewer comments and editorial decisions promptly.

- Will submit revised versions easily through the system.